CODEARENA

Project Roadmap, Frontend Blueprint & Work Distribution

A LeetCode-inspired Desktop Application built with Java + JavaFX + Maven

# 1. Project Overview

CodeArena is a competitive coding platform built as a desktop application. The application allows users to browse coding problems, write and submit Java solutions, receive instant judge feedback, and track their progress over time. It is architecturally modeled after LeetCode but runs entirely offline as a standalone desktop app.

Technology decisions at a glance:

| Category | Technology | Purpose |
| --- | --- | --- |
| Language | Java 17+ | Entire application — frontend, backend, and judge system |
| Frontend | JavaFX 21 | Desktop UI — FXML layouts, SceneBuilder, CSS theming |
| Build | Maven 3.8+ | Dependency management, packaging, javafx-maven-plugin |
| Database | SQLite (JDBC) | Local embedded database — zero config, single .db file |
| Judge | ProcessBuilder | Compiles and runs user code via javac/java subprocess |
| Syntax HL | RichTextFX | Syntax highlighting in the code editor screen |
| JSON | Gson | Parsing test case data stored in the database |
| Security | BCrypt | Password hashing for user accounts |

Database note: SQL Server is NOT used. It requires a running server instance, adds heavy setup for every team member's machine, and is designed for multi-user networked systems — not local desktop apps. SQLite is the correct choice: embedded, zero-config, file-based, and fully supported via JDBC. If the project later evolves into a networked platform, PostgreSQL is the recommended migration target.

# 2. Team & Work Distribution

The project is divided into three parallel tracks. Each member owns a full vertical slice of the application so work can proceed simultaneously without blocking.

| Member | Role | Responsibilities | Must Learn |
| --- | --- | --- | --- |
| Member 1 (Zeeshan) | Tech Lead & Judge System | Maven project setup, folder structure, Database schema + DAOs (UserDao, ProblemDao, SubmissionDao), Service layer (UserService, ProblemService, SubmissionService), Judge engine (JudgeEngine, JudgeResult), Threading with JavaFX Task, final integration and packaging | Maven multi-module structure, JDBC + SQLite, Java ProcessBuilder, JavaFX Task & threading, BCrypt password hashing |
| Member 2 (Sharjeel) | Frontend Engineer | All FXML screen layouts (Login, Problem List, Editor, Results, Profile), CSS theme (dark arena aesthetic), SceneBuilder usage, screen navigation logic in MainApp, RichTextFX code editor integration, responsive layout adjustments | JavaFX + FXML in depth, SceneBuilder, CSS for JavaFX, RichTextFX library, MVC controller pattern, ObservableList & data binding |
| Member 3 (Kabeer) | Data & Content Lead | Populate database with 20-30 coding problems (with test cases in JSON format), problem difficulty tagging, test case design and validation, Profile/Stats screen charts (PieChart, BarChart), XP/progression system logic, seeding script for the DB | SQL schema design, JSON format for test cases, JavaFX Charts API, data modeling (Problem, Submission POJOs), testing judge correctness against curated problems |

## 2.1 What Each Member Must Learn

### Member 1 (Zeeshan) — Tech Lead & Judge System

- Maven project structure and pom.xml configuration (dependencies, plugins, javafx-maven-plugin)

- JDBC with SQLite — connecting, executing queries, using prepared statements

- DAO pattern — one class per DB table with clean CRUD methods

- Java ProcessBuilder — spawning javac and java subprocesses, capturing stdout/stderr

- JavaFX Task<T> — running judge on a background thread, updating UI via setOnSucceeded

- BCrypt for hashing passwords before storing in DB

- jpackage for building a distributable installer at project end

### Member 2 — Frontend Engineer

- JavaFX core concepts — Stage, Scene, Pane, Node, layout managers (BorderPane, SplitPane, VBox, HBox)

- FXML — writing layouts in XML, linking to controller classes via @FXML annotation

- SceneBuilder — visual drag-and-drop tool for building FXML screens without writing XML by hand

- JavaFX CSS — styling components (dark backgrounds, colored buttons, custom fonts) using -fx- prefixed properties

- MVC pattern — controller receives events, calls service, updates UI. Controller must NOT touch the database directly

- ObservableList and TableView data binding — showing dynamic problem lists from DB

- RichTextFX (CodeArea) — drop-in code editor with syntax highlighting

### Member 3 — Data & Content Lead

- SQL — designing normalized tables, writing INSERT statements, understanding foreign keys

- JSON format — structuring test cases as [{"input": "5\n3", "expected_output": "8"}] arrays

- Test case design — thinking about edge cases (empty input, large numbers, special characters)

- JavaFX Charts — PieChart for difficulty distribution, BarChart for submission history

- Java POJOs — understanding how Problem, User, Submission model classes work and map to DB rows

- DB seeding script — a one-time Java main class that populates the database with problems on first run

# 3. Full Development Roadmap

Each phase builds on the previous one. Phases 1-3 should happen in parallel across the team. Integration begins at Phase 5.

| Phase | Goal | Duration (approx.) | Owner |
| --- | --- | --- | --- |
| Phase 0 | Environment setup — JDK 17, Maven, IntelliJ, SceneBuilder, DB Browser for SQLite installed on all machines | Day 1 | All 3 members |
| Phase 1 | Maven project skeleton — pom.xml, folder structure, Hello World JavaFX window running via mvn javafx:run | Day 1-2 | Member 1 |
| Phase 2 | Database schema + DAOs — SQLite schema created, UserDao/ProblemDao/SubmissionDao implemented and tested | Week 1 | Member 1 |
| Phase 3 | Judge engine — JudgeEngine compiles and runs user code, validates against test cases, handles TLE and CE | Week 1-2 | Member 1 |
| Phase 4 | Screen layouts — all FXML screens built in SceneBuilder, CSS dark theme applied, navigation working with dummy data | Week 1-2 | Member 2 |
| Phase 5 | Problem content — 20+ problems added to DB with JSON test cases, all validated against judge engine | Week 2 | Member 3 |
| Phase 6 | Service layer + integration — services wired to DAOs, controllers wired to services, real data flowing through all screens | Week 2-3 | Member 1 + 2 |
| Phase 7 | Profile & stats screen — submission history, XP calculation, PieChart and BarChart implemented | Week 3 | Member 2 + 3 |
| Phase 8 | Polish — error handling, loading indicators, edge cases, CSS refinements, code review across team | Week 3-4 | All 3 members |
| Phase 9 | Packaging — fat JAR via maven-shade-plugin, optional jpackage installer (.exe or .dmg) | Week 4 | Member 1 |

# 4. Project Folder Structure

Follow this structure strictly. It enforces the MVC pattern and keeps concerns separated.

codearena/ ├── pom.xml ├── src/ │   ├── main/ │   │   ├── java/com/codearena/ │   │   │   ├── MainApp.java              ← app entry point, screen navigation │   │   │   ├── controller/               ← one controller per FXML screen │   │   │   │   ├── LoginController.java │   │   │   │   ├── ProblemListController.java │   │   │   │   ├── EditorController.java │   │   │   │   └── ProfileController.java │   │   │   ├── model/                    ← plain Java objects (POJOs) │   │   │   │   ├── User.java │   │   │   │   ├── Problem.java │   │   │   │   └── Submission.java │   │   │   ├── service/                  ← business logic, no JavaFX here │   │   │   │   ├── UserService.java │   │   │   │   ├── ProblemService.java │   │   │   │   └── SubmissionService.java │   │   │   ├── dao/                      ← database access only │   │   │   │   ├── DatabaseManager.java │   │   │   │   ├── UserDao.java │   │   │   │   ├── ProblemDao.java │   │   │   │   └── SubmissionDao.java │   │   │   └── judge/                    ← code execution engine │   │   │       ├── JudgeEngine.java │   │   │       ├── JudgeResult.java │   │   │       └── TestCase.java │   │   └── resources/ │   │       ├── fxml/                     ← screen layouts (SceneBuilder output) │   │       ├── css/                      ← dark-theme stylesheets │   │       └── db/                       ← schema.sql + seed data │   └── test/java/com/codearena/          ← JUnit 5 tests └── codearena.db                          ← SQLite file (auto-created on first run)

# 5. Database Schema

Three core tables. All stored in a local codearena.db SQLite file auto-created on first run.

### users table

CREATE TABLE users (   id INTEGER PRIMARY KEY AUTOINCREMENT,   username TEXT UNIQUE NOT NULL,   password_hash TEXT NOT NULL,   xp INTEGER DEFAULT 0,   created_at DATETIME DEFAULT CURRENT_TIMESTAMP );

### problems table

CREATE TABLE problems (   id INTEGER PRIMARY KEY AUTOINCREMENT,   title TEXT NOT NULL,   difficulty TEXT CHECK(difficulty IN ('Easy','Medium','Hard')),   description TEXT,   function_signature TEXT,   test_cases TEXT  -- JSON array: [{"input":"5","expected_output":"25"}] );

### submissions table

CREATE TABLE submissions (   id INTEGER PRIMARY KEY AUTOINCREMENT,   user_id INTEGER REFERENCES users(id),   problem_id INTEGER REFERENCES problems(id),   code TEXT,   language TEXT DEFAULT 'Java',   status TEXT,  -- Accepted | Wrong Answer | TLE | Compilation Error   runtime_ms INTEGER,   submitted_at DATETIME DEFAULT CURRENT_TIMESTAMP );

# 6. Frontend Blueprint

All screens follow the same dark arena aesthetic. The color palette is: near-black backgrounds (#1A1A2E), purple accents (#5B4FCC), white/light gray text, green for Accepted, red for Wrong Answer. Every screen is an FXML file built in SceneBuilder and linked to a Java controller.

## 6.1 Screen Inventory

| Screen | Key Components | Owner | FXML file |
| --- | --- | --- | --- |
| Login / Register | TextField (username), PasswordField, two Buttons (Login / Register), error Label, toggle between login and register mode | Member 2 | login.fxml |
| Problem List | TableView with columns (ID, Title, Difficulty, Status), FilterComboBox for difficulty, TextField for search, Label showing total count | Member 2 | problem-list.fxml |
| Code Editor | SplitPane (left: problem description in WebView or styled TextArea; right: CodeArea from RichTextFX), Run button, Submit button, language label, timer label | Member 2 | editor.fxml |
| Results Panel | Status badge (Accepted/WA/TLE/CE), runtime label, memory label, test case accordion (each shows input, expected, got), Back button | Member 2 | results.fxml |
| Profile & Stats | Username label, XP progress bar, PieChart (Easy/Medium/Hard solved), BarChart (submissions per day), recent submissions list | Member 2 + 3 | profile.fxml |
| Top Navigation | Persistent HBox: CodeArena logo, nav buttons (Problems, Profile, Logout), current user label — shown on all screens except Login | Member 2 | navbar.fxml |

## 6.2 UI Design Rules

Member 2 must follow these rules on every screen to keep the visual language consistent:

- Background color: #1A1A2E (near-black navy) for all root panes

- Surface color: #16213E (slightly lighter) for cards, panels, sidebars

- Primary accent: #5B4FCC (purple) for buttons, highlights, active states

- Success color: #1D9E75 (teal-green) for Accepted status badges

- Error color: #E24B4A (red) for Wrong Answer, Compilation Error

- Warning color: #EF9F27 (amber) for Time Limit Exceeded

- Text primary: #E8E8E8 (off-white) for all body text

- Text muted: #888780 (gray) for labels, placeholders, timestamps

- Font: system default sans (no external fonts needed in JavaFX)

- Buttons: purple fill with white text, 8px border-radius, hover darkens to #3C3489

- No gradients, no shadows — flat design only

- Minimum clickable area for all buttons: 36px height

## 6.3 Screen Navigation Flow

Navigation is controlled by MainApp.java which holds the primary Stage and swaps scenes:

- App starts → checks if any user exists in DB → shows Login screen

- Login success → loads Problem List screen

- Problem List → user clicks a problem row → loads Editor screen (passing problem ID)

- Editor → Run/Submit clicked → judge runs in background thread → loads Results panel

- Results → Back button → returns to Problem List

- Navbar → Profile button → loads Profile screen

- Navbar → Logout → clears session, returns to Login

# 7. Judge System Design

The judge system is the core of CodeArena. It receives user-submitted Java code, compiles it, runs it against test cases, and returns a structured result. It runs entirely on a background thread to keep the UI responsive.

### Judge flow

- User clicks Submit in the Editor screen

- EditorController wraps the call in a JavaFX Task<JudgeResult>

- JudgeEngine.judge(code, testCases) is called on the background thread

- Code is written to a temp .java file in the system's temp directory

- javac is invoked via ProcessBuilder — compilation errors are captured from stderr

- For each test case: java is invoked, input is piped via stdin, output is captured from stdout

- A 2-second timeout is enforced — process is killed if it exceeds this

- Results are compared; first failure stops the loop (fail-fast)

- JudgeResult (Accepted / Wrong Answer / TLE / CE) is returned to the UI thread via setOnSucceeded

### JudgeResult statuses

| Status | Meaning | UI color |
| --- | --- | --- |
| Accepted | All test cases passed | Green (#1D9E75) |
| Wrong Answer | Output did not match expected | Red (#E24B4A) |
| Time Limit Exceeded | Process ran longer than 2 seconds | Amber (#EF9F27) |
| Compilation Error | javac returned a non-zero exit code | Red (#E24B4A) |

# 8. Maven Dependencies (pom.xml)

All team members must use the exact same pom.xml. Member 1 creates it; others pull from Git.

<dependencies>   <!-- JavaFX -->   <dependency><groupId>org.openjfx</groupId>     <artifactId>javafx-controls</artifactId><version>21</version></dependency>   <dependency><groupId>org.openjfx</groupId>     <artifactId>javafx-fxml</artifactId><version>21</version></dependency>   <dependency><groupId>org.openjfx</groupId>     <artifactId>javafx-web</artifactId><version>21</version></dependency>    <!-- Database -->   <dependency><groupId>org.xerial</groupId>     <artifactId>sqlite-jdbc</artifactId><version>3.45.1.0</version></dependency>    <!-- Code Editor -->   <dependency><groupId>org.fxmisc.richtext</groupId>     <artifactId>richtextfx</artifactId><version>0.11.2</version></dependency>    <!-- Utilities -->   <dependency><groupId>com.google.code.gson</groupId>     <artifactId>gson</artifactId><version>2.10.1</version></dependency>   <dependency><groupId>at.favre.lib</groupId>     <artifactId>bcrypt</artifactId><version>0.10.2</version></dependency>    <!-- Testing -->   <dependency><groupId>org.junit.jupiter</groupId>     <artifactId>junit-jupiter</artifactId><version>5.10.0</version>     <scope>test</scope></dependency> </dependencies>  <build><plugins>   <plugin><groupId>org.openjfx</groupId>     <artifactId>javafx-maven-plugin</artifactId><version>0.0.8</version>     <configuration><mainClass>com.codearena.MainApp</mainClass></configuration>   </plugin> </plugins></build>

Run the app with:  mvn javafx:run

# 9. Git Workflow (Team Conventions)

Use GitHub (or GitLab). Member 1 creates the repo and pushes the initial Maven skeleton. All members clone it and work on feature branches.

### Branch naming

- feature/judge-engine  (Member 1 work)

- feature/login-screen  (Member 2 work)

- feature/problem-data  (Member 3 work)

- fix/... for bug fixes, release/... for packaged builds

### Rules

- Never commit directly to main — always open a pull request

- Add codearena.db to .gitignore — the DB file is generated locally, not committed

- Commit the schema.sql seed script so any member can recreate the DB from scratch

- Write a short commit message: what you did, not how (e.g. 'Add JudgeEngine TLE handling')

# 10. Recommended Tools for Each Member

| Member | Tool | Why |
| --- | --- | --- |
| All | IntelliJ IDEA | Best Java IDE — Maven integration, JavaFX run config, debugger |
| All | Git + GitHub | Version control — all code lives here, team shares work via PRs |
| Member 1 | DB Browser for SQLite | Inspect the .db file visually — check that data is written correctly |
| Member 2 | SceneBuilder (Gluon) | Visual FXML editor — drag-and-drop UI without writing XML by hand |
| Member 3 | JSONLint / JSON Editor | Validate test case JSON before inserting into DB — malformed JSON breaks the judge |

# 11. Quick Reference — Core Rules

Pin this list somewhere the whole team can see it.

- Controllers call Services. Services call DAOs. DAOs touch the DB. Never skip a layer.

- Never do database work or file I/O on the JavaFX Application Thread — use Task<T>.

- Never hardcode the DB path — use a relative path or a config constant in DatabaseManager.

- Test cases must be valid JSON. Validate with JSONLint before committing.

- Every screen has exactly one controller class. No shared controllers.

- The .db file is in .gitignore. The schema.sql seed script is committed.

- Run mvn javafx:run to launch. Never run MainApp directly from IntelliJ without the Maven plugin.

- Member 2 does not call services from FXML — all logic goes through the controller method annotated @FXML.

CodeArena — Built with Java, JavaFX, and Maven